Concepts note: Conservation and reforestation of Flooded Forest and Mangrove to involve in Carbon emission prevention and Carbon stock


Cambodia REDD+ Programme Activity Cover Page
Title of Activity: 
	Conservation and reforestation of Flooded Forest and Mangrove to involve in Carbon emission prevention and Carbon stock


Related Activities UN-REDD Workplan:

	Activity 2.1e: Investigation on how the REDD+ can Support management of flooded forests and mangrove Areas managed by Fisheries Administration under the Strategic Planning Framework on Fisheries (Output 2.1)


Objectives of Activity: 

	Better management on Flooded forest and mangrove in preventing Carbon emission and improving Carbon stock


Brief Description: 

Flooded forest and mangroves are important habitats, vital to many of the aquatic biodiversity that are crucial to Cambodia’s fisheries. They also provide a vast array of services including fishing for vital food resources, erosion protection, tourism, biodiversity and maintaining for eco-system. Furthermore, flooded forest and mangroves are generally considered to be valuable in terms of climate change mitigation due to high rates of primary productivity and levels of carbon contained within the above and below ground biomass and soils. The conservation and reforestation of flooded forest and mangroves is therefore vital to the sustainable management of marine fisheries and to ensure Cambodia’s people continue to gain economic, cultural and nutritional benefit from the resource and maintaining ecosystem by preventing carbon emission and improving carbon absorption.
Target Areas:

· Kampong Chhnang Province: Fisheries Conservation Area with the total area of 3,433ha.
· Preah Sihanouk Province: Preynup District with the total area of 1,166ha.

Goal and Objective 

Base on UN-REDD Roadmap and 10 Year Strategic Planning Framework for Fisheries, this project aims to build capacity for fishery official on carbon stock assessment, strengthen understanding of local people on the role of flooded forest and mangrove in carbon emission and absorption, strengthen law enforcement, prevent flooded forest fire and replanting, and monitoring and evaluation.

Expected Outputs 

1. Relevant fisheries official trained on carbon stock assessment
2. Local communities and local authorities be aware on role of flooded forest and mangrove in carbon emission and absorption
3. 5-year implementation plan developed

4. Law enforcement strengthened

5. Flooded forest and mangroves reforested in where previously cleared

6. Effective management system evaluated
	
	Signature
	Name and Function
	Date

	Developed by:
	
	
	

	Implemented by:
	

	
	

	Approved by:

	
	
	


Conservation and reforestation of Flooded Forest and Mangrove to involve in Carbon emission prevention and Carbon stock

Related Activities UN-REDD Workplan:
	Activity 2.1e: Investigation on how the REDD+ can Support management of flooded forests and mangrove Areas managed by Fisheries Administration under the Strategic Planning Framework on Fisheries (Output 2.1) 


Related 10 Year Strategic Planning Framework for Fisheries
	Budget year :  
	2013-2014
	Priority: 
	High

	New:
	
	or ongoing:
	On-Going

	Programme Name:
	Fisheries Management –Sustainable Development, Food Security and Equitable Access

	Sub-programme name:
	Sustainable fisheries resources through protection and conservation are realized to ensure sustainable utilization. 

	Division:
	Department of Fisheries Conservation (4.7), Fisheries Administration

	Team Leader: 
	Ouk Vibol, Director of Fisheries Conservation Department

	AAP Immediate objective: 
	Better management on Flooded forest and mangrove in preventing Carbon emission and improving Carbon stock

	Completed by: 
	Team of the Department of Fisheries Conservation/ FiA


Brief Description: 

Flooded forest and mangroves are important habitats, vital to many of the aquatic biodiversity that are crucial to Cambodia’s fisheries. They also provide a vast array of services including fishing for vital food resources, erosion protection, tourism, biodiversity and maintaining for eco-system. Furthermore, flooded forest and mangroves are generally considered to be valuable in terms of climate change mitigation due to high rates of primary productivity and levels of carbon contained within the above and below ground biomass and soils.  

There are also many fishing communities in Cambodia as well as in Asia that are poor and highly dependent on dwindling fish stocks. Growing populations mean that fishing livelihoods are becoming increasingly unsustainable.  At the same time, flooded forest and mangrove resources are being degraded with attendant impacts on fish stocks – both within flooded forest and mangrove areas, and adjacent water areas. Flooded forest and mangroves also provide additional benefits to coastal communities and the poorer members in particular, which are lost as unsustainable exploitation increases. Amongst the benefits are wood production, production of non-wood forest products (e.g. crabs, honey, bark for tannin production, etc.) and production of a range of environmental services including: protection from coastal hazards, erosion control, water filtration, and bio-diversity conservation.  

However, in recent years many areas of flooded forest and mangrove have been destroyed. According to a survey conducted by the Fisheries Administration, the total area of flooded and mangrove forest have decreased by about 20-30%. This loss of critical habitat is caused by human activities such as: clearing area for shrimp farm and agriculture purpose, cutting mangrove for charcoal, invasion of areas for personal property and coastal development. Destruction of these habitats results in a loss of breeding, spawning, nursery and feeding grounds for many marine species, leading to a reduction in fish stocks and livelihood for people living in coastal area of Cambodia. 

The conservation and reforestation of flooded forest and mangroves is therefore vital to the sustainable management of marine fisheries and to ensure Cambodia’s people continue to gain economic, cultural and nutritional benefit from the resource and maintaining ecosystem by preventing carbon emission and improving carbon absorption.
Target Areas:
In Cambodia, flooded forest presents in 12 provinces, covering 766,440ha and mangrove forest presents in 4 provinces, covering 78,405ha. Out of these areas, the project target two sites for pilot as follow:

· Kampong Chnang Province: Fisheries Conservation Area (Former Fishing lot #1) with the total area of 3,433ha.
· Preah Sihanouk Province: Preynup District with the total area of 1,166ha.
[image: image1.png]1390000 1391000

1382000

igeddnnsicsipUsintedosafipnonfagdieasamse0o
cogsnsgie

448000 449000 450000 451000 452000 453000 454000 455000 458000

_Fanzme

1385000 1385000 1387000 1388000

1384000

1383000

fanssda 3

o [giiindudn 9806 tinm I - .

~fugk (etindedn Sgaecm.¢ dinm = !

-dudmimi Sgsm.com dirm — HIEN 9/80.000
-fugipdsdnisunsgdninmi(i quadrate 50x50 M 1 o 1 Kiometers

e




[image: image2.png]ideddanddes gogoigimome engipes tegunBng

36

1172000

6000 368000 370000

374000

000CLLL

1170000

1168000

1166000

000041

000891 1

000881 1

2 . z
$66000 SEE‘DDD 370000 372000 374000 s
Sandagd i
s i
o Grmumnmiiiusm
bl

@ Gl

[ wiwensiyumanmi iy 0955 e

)

®ooo

DIPER 2:90.000
0

®ooo

e — |





These two pilot sites were identified in 2012 through research conducted by FiA Team from the Department of Fisheries Conservation. Based on research (consultation and mapping, biomass study, biodiversity study, and socio-economic study), these two sites are in good condition (biomass, biodiversity and swarm) that can be identified as pilot for carbon credit. 

Goal and Objective 

Base on UN-REDD Roadmap and 10 Year Strategic Planning Framework for Fisheries, this project aims to build capacity for fishery official on carbon stock assessment, strengthen understanding of local people on the role of flooded forest and mangrove in carbon emission and absorption, strengthen law enforcement, prevent flooded forest fire and replanting, and monitoring and evaluation.

Expected Outputs 

1. Relevant fisheries official trained on carbon stock assessment
2. Local communities and local authorities be aware on role of flooded forest and mangrove in carbon emission and absorption
3. 5-year implementation plan developed

4. Law enforcement strengthened

5. Flooded forest and mangroves reforested in where previously cleared

6. Effective management system evaluated
	LOGFRAME


	Output
	Indicator
	Verification Mean
	Assumption/Risk

	1. Relevant fisheries official trained on carbon stock assessment
	At least 20 fisheries officials from the Great Lake  and Coastal Areas improved knowledge on carbon stock assessment by quarter 3 of 2013

	Training evaluation
	Skill of trainer would be concerned

	2. Local communities and local authorities be aware on role of flooded forest and mangrove in carbon emission and absorption
 
	At least 4 public awareness organized for at least 200 people by quarter 4 of 2013
	Meeting report and number of extension material
	Skill of resource person would be concerned

	3. 5-year implementation plan developed
	Plan on REDD+ Activities in flooded forest and mangrove management produced by Quarter 1 of 2014

	Physical document plan
	Would need a short term consultant to help 

	4.  Law enforcement strengthened
	At least two patrol teams formed and well functioned from Q4 of 2013

At least 20 demarcation poles and sign boards installed by Q2 of 2014

Two blockhouses constructed at conservation sites by Q1 of 2014

A set of equipment for preventing flooded forest procured by Q1 of 2014

	Monthly patrolling report

Physical poles

Physical blockhouses

List of equipment
	Available Budget would be concerned

	5.  Flooded forest and mangroves reforested in where previously cleared

	At least 20ha of the area replanted by Q2 of 2014
	Two replanted events
	

	6.  Effective management system evaluated 
	Effective management system evaluated by Q4 of 2014

	Physical evaluation report
	Limited capacity of staff on monitoring skill 


Activities and Time frame

The activities will be implemented from 2013 to June 2014. The schedule of the activity is shown in the Gantt Chart below. 

	Output/Activity
	Q3,
	Q4,
	Q1,
	Q2,
	Q3,
	Q4,
	Total

	
	2013
	2013
	2014
	2014
	2014
	2014
	

	 
	 
	 
	 
	 
	 
	 
	74,054

	Output1: Relevant fisheries official trained on carbon stock assessment
	5,500

	Prepare training material for training 
	X
	 
	 
	 
	 
	 
	70

	Organize two trainings for the Great Lake and Costal fisheries official (Including national short term consultant cost)
	X
	 
	 
	 
	 
	 
	5400

	Prepare the training report
	 
	X
	 
	 
	 
	 
	30

	Output2: Local communities and local authorities be aware on role of flooded forest and mangrove in carbon emission and absorption
	7,700

	Design extension materials (Poster and Leaflet)
	X
	 
	 
	 
	 
	 
	70

	Printing 1,000 posters and 2,000 leaflets
	X
	 
	 
	 
	 
	 
	1600

	Organize 4 public awareness
	 
	X
	 
	 
	 
	 
	6000

	Prepare report
	 
	 
	X
	 
	 
	 
	30

	Output3: 5-year implementation plan developed
	3,300

	2 Meetings to prepare outline of plan
	 
	X
	 
	 
	 
	 
	1000

	Produce the first draft
	 
	 
	X
	 
	 
	 
	500

	Revise for second draft
	 
	 
	X
	 
	 
	 
	300

	2 Meetings for final work plan and printing document
	 
	 
	X
	 
	 
	 
	1000

	Printing document
	 
	 
	 
	X
	 
	 
	500

	Output4: Law enforcement strengthened
	45,160

	2 Meetings to form two patrol teams ( Kampong Chnang and Preah Sihanouk province)
	X
	 
	 
	 
	 
	 
	800

	Patrol teams conduct patrol operation (10trips per moth)
	X
	X
	X
	X
	X
	X
	19550

	Train patrol team on skill of patrolling and report preparation
	 
	X
	 
	 
	 
	 
	1000

	Find experienced contractor for construction of blockhouses and installation of demarcation poles and sign board
	 
	 
	 
	 
	 
	 
	0

	Filed work to identify locations of blockhouse and demarcation poles
	 
	X
	 
	 
	 
	 
	2060

	Organize two consultations with stakeholders to discuss and agree on location of blockhouse and demarcation pole
	 
	 
	X
	 
	 
	 
	1180

	Construct two blockhouses and demarcation poles and sign boards
	 
	 
	X
	X
	 
	 
	18400

	Procure and support equipment for preventing flooded forest fire (01 pumping machine, 100m water pipe, 20 back pumps, fire jackets and patrolling material)
	 
	 
	X
	 
	 
	 
	2000

	Prepare monthly patrol report 
	X
	X
	X
	X
	X
	X
	170

	Output 5: Flooded forest and mangroves reforested in where previously cleared
	9,400

	Prepare seedling field and nurse seedling
	 
	 
	X
	 
	 
	 
	3600

	Monitor the growth of seedling
	 
	 
	 
	X
	 
	 
	803

	Conduct field work to identify areas for planting
	 
	 
	 
	X
	 
	 
	803

	Organize two events separately for planting flooded forest & mangrove 
	 
	 
	 
	X
	 
	 
	3025

	Manage replanted plants and monitor survival rate
	 
	 
	 
	X
	 
	 
	1169

	Output 6: Effective management system evaluated
	2,994

	Develop monitoring indicator
	 
	 
	 
	X
	 
	 
	519

	Field work to collect data related to identified indicator
	 
	 
	 
	 
	X
	 
	2375

	Data management and reporting
	 
	 
	 
	 
	 
	X
	100


Budget Plan
	Output/Activity
	Q3,
	Q4,
	Q1,
	Q2,
	Q3,
	Q4,
	UN-REDD Fund
	Other Fund

	
	2013
	2013
	2014
	2014
	2014
	2014
	Outcome 2
	Outcome 4
	

	 
	 
	 
	 
	 
	 
	 
	50,154
	5,500
	18,400

	Output1: Relevant fisheries official trained on carbon stock assessment
	
	5,500
	

	Prepare training material for training 
	70
	 
	 
	 
	 
	 
	
	70
	

	Organize two trainings for the Great Lake and Costal fisheries official (Including national short term consultant cost)
	5400
	 
	 
	 
	 
	 
	
	5400
	

	Prepare the training report
	 
	30
	 
	 
	 
	 
	
	30
	

	Output2: Local communities and local authorities be aware on role of flooded forest and mangrove in carbon emission and absorption
	7,700
	
	

	Design extension materials (Poster and Leaflet)
	70
	 
	 
	 
	 
	 
	70
	
	

	Printing 1,000 posters and 2,000 leaflets
	1600
	 
	 
	 
	 
	 
	1,600
	
	

	Organize 4 public awareness
	6000
	6000
	 
	 
	 
	 
	6,000
	
	

	Prepare report
	30
	 
	30
	 
	 
	 
	30
	
	

	Output3: 5-year implementation plan developed
	3,300
	
	

	2 Meetings to prepare outline of plan
	1000
	1000
	 
	 
	 
	 
	1,000
	
	

	Produce the first draft
	500
	 
	500
	 
	 
	 
	500
	
	

	Revise for second draft
	300
	 
	300
	 
	 
	 
	300
	
	

	2 Meetings for final work plan and printing document
	1000
	 
	1000
	 
	 
	 
	1,000
	
	

	Printing document
	500
	 
	 
	500
	 
	 
	500
	
	

	Output4: Law enforcement strengthened
	26,760
	
	18,400

	2 Meetings to form two patrol teams ( Kampong Chnang and Preah Sihanouk province)
	800
	 
	 
	 
	 
	 
	800
	
	

	Patrol teams conduct patrol operation (10trips per moth)
	19550
	3450
	3450
	3450
	3450
	3450
	19,550
	
	

	Train patrol team on skill of patrolling and report preparation
	1000
	1000
	 
	 
	 
	 
	1,000
	
	

	Find experienced contractor for construction of blockhouses and installation of demarcation poles and sign board
	0
	 
	 
	 
	 
	 
	0
	
	

	Filed work to identify locations of blockhouse and demarcation poles
	2060
	2060
	 
	 
	 
	 
	2,060
	
	

	Organize two consultations with stakeholders to discuss and agree on location of blockhouse and demarcation pole
	1180
	 
	1180
	 
	 
	 
	1,180
	
	

	Construct two blockhouses and demarcation poles and sign boards
	18400
	 
	9200
	9200
	 
	 
	
	
	18,400

	Procure and support equipment for preventing flooded forest fire (01 pumping machine, 100m water pipe, 20 back pumps, fire jackets and patrolling material)
	2000
	 
	2000
	 
	 
	 
	2,000
	
	

	Prepare monthly patrol report 
	170
	30
	30
	30
	30
	30
	170
	
	


	Output 5: Flooded forest and mangroves reforested in where previously cleared
	9,400
	
	

	Prepare seedling field and nurse seedling
	3600
	 
	3600
	 
	 
	 
	3600
	
	

	Monitor the growth of seedling
	803
	 
	 
	803
	 
	 
	803
	
	

	Conduct field work to identify areas for planting
	803
	 
	 
	803
	 
	 
	803
	
	

	Organize two events separately for planting flooded forest & mangrove 
	3025
	 
	 
	3025
	 
	 
	3,025
	
	

	Manage replanted plants and monitor survival rate
	1169
	 
	 
	1169
	 
	 
	1,169
	
	

	Output 6: Effective management system evaluated
	2,994
	
	

	Develop monitoring indicator
	519
	 
	 
	519
	 
	 
	519
	
	

	Field work to collect data related to identified indicator
	2375
	 
	 
	 
	2375
	 
	2,375
	
	

	Data management and reporting
	100
	 
	 
	 
	 
	100
	100
	
	


